opsx PROPOSAL

Hommies.sg Internal Portal

From a WhatsApp property forward to the right student — in four screens.

| Project | hommies-portal |
| --- | --- |
| Type | opsx:propose — internal tooling |
| Owner | Hommies.sg operations |
| Status | Proposed — logic core built, UI mocked, ready to build |
| Builds on | room-showcase-pdf skill |

# 1.  The problem

Hommies.sg sits between international students and authorized leasing agents. We are not agents — we are the trusted third party who understands student lifestyle and points each student toward a home that actually fits. Today that judgement lives in one person’s head and across scattered tools.

Two recurring frictions slow the operation down:

- Property data arrives as a mess. Agents forward listings over WhatsApp — a burst of photos, a PropertyGuru link, sometimes a video. There is no structured record; the same forward gets re-read every time someone asks about that unit.

- Matching is manual and easy to get wrong. We collect student preferences through a bilingual Google Form, but deciding who should receive which property is done by eye. That risks either blasting a listing to everyone (which erodes trust) or missing the student it was perfect for.

The portal fixes both: it turns the WhatsApp mess into a clean, reusable property record and applies consistent decision logic to say — for each property — exactly who to send it to and who to hold back.

# 2.  What we’re building

A focused internal web portal — four screens, in workflow order. It is single-admin and runs locally; no student-facing surface, no public deployment in v1.

## The four screens

| # | Screen | What it does |
| --- | --- | --- |
| 1 | Add Property | The front door. Enter the property record from the agent’s WhatsApp forward — condo / HDB name, area, building type, age, room type, rent — and attach the poster PDF (made separately in the Claude chat app via the room-showcase-pdf skill). Photos, links, and video are recorded against the property. |
| 2 | Status | Every property as a row with a three-step progress track: Data received → Poster attached → Sent. Tells the admin what is waiting on them. |
| 3 | Recommend | The decision engine. Pick a property; the portal runs every Google Form response through the logic and returns a binary verdict — Send or Don’t send — with the reason. Each “Send” gets a drafted, bilingual Line / Instagram message to accompany the poster. |
| 4 | Listings | Card-based inventory of every property we hold. Each card shows room type, location & area, Condo or HDB, and age of the building — filterable, with poster and dispatch status. |

Why this order The nav order is the workflow. An admin opens the portal already on “Add Property” — getting a property in is the first priority, not a tab buried behind a dashboard. Everything flows left to right from there.

# 3.  Core features

## 3.1  Recipient database from the Google Form

The bilingual (中 / EN) intake form has 13 questions. The portal ingests responses two ways — upload the Google Form CSV export, or add a response manually for a walk-in or DM enquiry that never went through the form. Every response is parsed into one clean record.

The 13 fields, and how each is parsed:

| Form question (中 ¦ EN) | Parsed into |
| --- | --- |
| 姓名 ¦ Full Name | name |
| 聯絡管道 ¦ Preferred Contact Channel | channel (Line / Instagram / Facebook) |
| 聯絡方式 ¦ Contact Details | contact handle |
| 就讀學校 ¦ University / School | school → NUS / NTU / SMU / OTHER (recognises 中 & EN names) |
| 預計入住日期 ¦ Expected Move-in Date | moveIn date |
| 預計租約長度 ¦ Lease Duration | leaseLength |
| 每月預算範圍 ¦ Monthly Budget Range | budget → { min, max } numeric range |
| 房屋類型 ¦ Preferred Building Type | buildingType → Condo / HDB / Any |
| 偏好房型 ¦ Preferred Housing Type | housingType → Room / Whole Unit |
| 單位格局 ¦ Preferred Unit Layout (multi-select) | unitLayout → list e.g. [Common Room, Master Room] |
| 通勤時間 ¦ Preferred Commute Time | commuteTolMins → minutes (upper bound) |
| 協助媒合室友 ¦ Help find a roommate | wantRoommate → boolean |
| 其他特殊需求 ¦ Additional Requirements | extras → flags (pet / cooking / quiet / gym) + free-text note |

Status: the parser (formSchema.js) is already written — it handles bilingual values, budget ranges, multi-select layouts, and free-text extras.

## 3.2  Decision logic — who to send a property to

Given one Google Form response and one property, the engine (decisionLogic.js) produces a binary verdict: Send or Don’t send — plus the reason. It weighs six factors:

| Factor | Weight | How it is judged |
| --- | --- | --- |
| Budget | 30 | Property rent must sit inside the student’s stated min–max range. A small overshoot scores partial; well over budget is a hard blocker. |
| School | 22 | NUS / NTU / SMU recognised from the form; unlocks the commute number for that campus. |
| Commute | 20 | Door-to-door minutes to their campus vs the commute tolerance they stated on the form. |
| Housing type | 12 | Room vs Whole Unit. A mismatch here is a hard blocker — it caps the verdict at Don’t send. |
| Unit layout | 9 | Multi-select — any overlap between their preferred layouts and the property’s unit type counts. |
| Building type | 7 | Condo / HDB / Any against what the property is. |

The verdict is binary by design The portal shows a clean Send / Don’t send — no STRONG / MEDIUM / WEAK grades. A 0–100 score is still computed, but used only to rank the Send list so the admin knows who to contact first. Don’t send is triggered by any hard blocker (over budget, or a Room / Whole-Unit mismatch), by two or more stacked mismatches, or by a generally weak overall fit. Every “Don’t send” carries its reason — so a held-back student is a deliberate, explained decision, not an oversight.

Principle: we do not blast A poor match sent today costs a good match’s trust tomorrow. Holding a student back keeps them warm for the listing that genuinely fits them later. This is the same discipline already encoded in the room-showcase-pdf skill — the portal simply makes it systematic.

Status: the engine (decisionLogic.js) is already written — binary verdict, weighted scoring, hard-blocker handling, and a recommendRecipients() function that splits the whole database into a ranked Send list and an explained Hold list.

## 3.3  Poster handoff

Posters are not generated inside the portal. They are produced in the Claude chat app — the admin pastes the WhatsApp forward (photos, PropertyGuru link, video) into a Claude conversation, the room-showcase-pdf skill runs there and returns the branded A4 showcase: embedded photos, facilities, site plan, tappable Google Maps commute links for NUS / NTU / SMU, and the room-tour video link.

The admin then attaches that finished poster to the property record — by uploading the PDF file into the portal. The poster then lives with the property record itself — no external link to a Drive folder that could move or rot. The portal’s job is to hold the structured property data, keep the poster PDF with it, and track whether it has been attached and sent. No API calls, no generation engine — the portal stays a lightweight system of record.

Why generation lives in Claude chat, not the portal It removes the need for any API integration or generation infrastructure in the portal, and it keeps the room-showcase-pdf skill as the single place posters are made — the admin already works there. The portal records the result rather than reproducing the capability.

Handling WhatsApp forwards honestly Links and video URLs are recorded cleanly. For image-only forwards, rent, address, and unit details still need a quick manual entry when creating the property record — the portal makes that a tidy form rather than a guess. The same forward is then pasted into Claude chat to produce the poster.

# 4.  How a property moves through the portal

- Add the property. Admin opens Screen 1 and enters the property record from the agent’s WhatsApp forward — condo / HDB name, area, building type, age, room type, rent — recording photos, links, and video against it.

- Make the poster in Claude chat. Separately, the admin pastes the same WhatsApp forward into the Claude chat app; the room-showcase-pdf skill produces the branded poster.

- Attach the poster. Back in the portal, the admin uploads the finished poster PDF into the property record.

- Track. Screen 2 shows the property advancing: Data received → Poster attached → Sent.

- Recommend. On Screen 3, the admin loads the Google Form responses (CSV or manual) and runs them against this property. The portal returns a ranked Send list and an explained Hold list.

- Draft & send. For each “Send” recipient, the portal drafts a warm, bilingual Line / Instagram message. The admin reviews and sends — the attached poster goes out with it.

- Inventory. The property now lives as a card on Screen 4, with its status, ready to be matched against future form responses too.

# 5.  Architecture

Single-page React application (Vite). State persists locally so it runs offline on any laptop — no backend required for v1. The persistence layer is deliberately isolated so a real database can be added later without touching the UI.

| Module | Role |
| --- | --- |
| formSchema.js | Parses all 13 bilingual Google Form columns into clean response records. Built. |
| decisionLogic.js | The Send / Don’t-send engine — weighted scoring, hard blockers, ranked recommendations. Built. |
| theme.js | Brand tokens — the single source of truth for colour. |
| store.js | Local persistence. The seam: swap for a REST / database backend in v2, UI unchanged. |
| components/ | The four screens — AddProperty, Status, Recommend, Listings — plus the CSV importer. |

Brand — non-negotiable Primary orange #FD6925 · primary navy #041F60 · warm cream #FFF5EC background. Background-removed Hommies.sg logo. Tone everywhere: warm, family-first — “housemates becoming homies” — never corporate. Pulled verbatim from the room-showcase-pdf skill so nothing drifts.

# 6.  Scope

### In scope — v1

- The four screens, fully working, against the logic already built.

- CSV import and manual entry of Google Form responses.

- Decision logic producing ranked Send lists with drafted messages.

- Attaching posters — made in the Claude chat app — to property records by PDF file upload, with status tracking.

- Local persistence — runs offline, single admin.

### Out of scope — v1

- Poster generation inside the portal — posters are made in the Claude chat app via the room-showcase-pdf skill; no API calls or generation engine in the portal.

- Real authentication / multi-user access.

- Automated Line / Instagram sending — the portal drafts and tracks; the actual send stays manual.

- A student-facing surface or public deployment.

- Live in-portal PropertyGuru scraping — that remains the skill’s job.

- Optical extraction of rent / address from image-only forwards — entered manually.

# 7.  Build plan

Logic core is done. The remaining work, in order:

- Refresh store.js and seed data for the property + response model.

- Build the CSV importer and the manual-entry form.

- Build Screen 1 — Add Property — the property record form with poster PDF file upload.

- Build Screen 3 — Recommend — wiring the decision engine to the UI with drafted messages.

- Build Screen 2 — Status — the Data received → Poster attached → Sent tracker.

- Build Screen 4 — Listings — the card inventory with the four facts and filters.

- Assemble the app shell, nav, and brand pass; verify the production build.

—  Hommies.sg  ·  a trusted home for homies  🏠  —